28 August 2015

Annex VI: Implementation of mandatory VNeeS format for Veterinary regulatory submissions

Status and next steps

Background

The final adopted version of the HMA eSubmission Roadmap was endorsed by the EU Telematics Management Board on the 1st of October 2014, and describes the current situation of eSubmission in the European Union and the issues that will be addressed in the near future. The roadmap includes number of initiatives such as dossier formats, portal solutions and application forms.

This annex describes the requirements that have to be fulfilled in order to use and accomplish the following deliverables:

- VNeeS only for New MAA’s* in DCP and CP by Q1 2016

- VNeeS only for all submissions in EU procedures by Q1 2017

*Possibilities for exemptions concerning Repeat-use applications and/or Duplicate applications should be further clarified by the CMDv and the eSubmission Change Management Board (CMB).

Extract of the EU eSubmission Roadmap:

| Area | Objectives | Action | Deliverable | Timeframe |
| --- | --- | --- | --- | --- |
| Submission format (Veterinary use) | Streamline the handling of submissions and life cycle management | Require single electronic formats for applications of medicinal products for veterinary use | VNeeS only for New MAA’s* in DCP and CP VNeeS only for all submissions in EU procedures | 2016 Q1 2017 Q1 |

VNeeS - General Concerns

Harmonisation in Europe

Harmonisation of technical validation in Europe has been identified as a priority and a workshop has been organised in December 2014 with representatives of CMDv to work on this topic.

Overall, after sending to all CMDv members a questionnaire to identify how / if they are validating and whether any national technical requirements are in place, feedback gathered from 21 Agencies shows that no specific national technical requirements are in place and that Agencies are ready to apply the proposed validation criteria, including those Agencies that are only relying on the validation report submitted by the applicant.

A proposal for a set of technical validation criteria has been commonly adopted by all Member States and has been taken into account in the updated version of the VNeeS checker tool and any other checker tools. Please note that in case of different results between validation reports, the VNeeS validation report should be the reference. In addition, agreement has also been reached on the following proposals made to Member States in a view to harmonise the way validation is handled:

- The common EU validation tool (VNeeS Checker1) will from the next version be  stating on top of the validation report “technically valid/ technically invalid”

- Commitment from NCA when acting as RMS (Reference Member State) to validate/review the validation report in “add-info” folder2

- Commitment from NCA when acting as RMS to communicate with applicant when dossiers are non technically valid

- Commitment from NCAs when acting as RMS to have a statement “technically valid dossier” that can be clearly identified by other MS on the content validation checklist

- Commitment from NCAs when acting as RMS to put the CESP delivery number (and in case of a re-submission of the same dossier the new CESP number) or the unique reference number, i.e. a combination of procedure number and submission date, in the validation checklist done by the RMS.

The objective is to have the above commitments for technical validation in place by all applicants and NCAs beginning of autumn 2015.

Electronic Signatures

Some countries are currently still requesting wet signature of application form, cover letter and/or declarations, which prevents electronic only working. A common approach would be highly appreciated with an aim to avoid the need for wet signatures and this is ongoing within the network.

The CMDv best practice guidance on “Format and no. of copies of the dossier for new marketing authorisation applications via national, mutual recognition or decentralised procedures” (EMA/CMDv/51626/2013) provides the current submission requirements including the need for wet signatures and/or acceptance of scanned or full electronic signatures.

National requirements in addition to VNeeS

There are no specific national technical requirements and other national requirements regarding the content do not impact on the VNeeS format.

ASMF submission

In case of ASMF additionally to VNeeS, a submission in CTD-based formats is acceptable (in exceptional cases and with a correlation table). For further information please see link below for the ASMF procedure:

Q&A (Q 21 – 21.8):

http://www.ema.europa.eu/ema/index.jsp?curl=pages/regulation/q_and_a/q_and_a_detail_000059.jsp&mid=WC0b01ac058002d9ad

Key Performance Indicators

To allow a follow-up of the implementation, some statistical key performance indicators should be defined and should be monitored by the Veterinary Harmonisation Group (VHG).

The roadmap has strict milestones for the mandatory use. To monitor the progress towards each date of the implementation plan, a periodically survey will be initiated by the eSubmission CMB asking the NCAs to track and confirm the formats received for each procedure.  With regards to granularity, i.e. whether each NCA counts for example number of dossiers or number of authorisations, it is important that they then keep counting the volumes as they started doing. This way, evolutions over time in the compliance rates can be investigated.

An example of questionnaire is attached to this document.

Information about implementation

The implementation towards the mandatory use of VNeeS will be organised via existing change management activity ongoing within the EMA with close collaboration with the NCAs. Any need for updates of the current guidelines or validation criteria to facilitate the use of VNeeS format should be reported through esubmission@ema.europa.eu and handled by the eSubmission CMB/Vet Harmonisation Group (VHG).

Timelines

Use of VNeeS for new MAA in CP by Q1 2016

We can already see a very clear trend toward the use of VNeeS and the vast majority of new submissions in CP are in VNeeS format.

Use of VNeeS for new MAA in DCP by Q1 2016

Statistics of NCA’s of volumes received in 2012 show that for new applications, in general, 90% already was electronic format. The quality of these dossiers was good to very good. The esubmission survey of 2013 conducted by the former TIGes shows a very large readiness of regulatory authorities and applicants for mandatory VNeeS for all procedures (both initials/variations) in 2016 Q1 (respectively 90 and 80 %).  Furthermore, the draft veterinary regulation addresses mandatory esubmissions in Europe. Therefore, the conclusion can be that this timeline for full implementation is very realistic.

Use of VNeeS for all submissions in European procedures (CP, DCP and MRP) by Q1 2017

As the survey in 2013 was for all veterinary procedures, the same conclusion can be drawn here. One would expect full compliance.

VNeeS for purely national procedures

As the survey in 2013 was for all veterinary procedures, the same conclusion can be drawn here; One would expect full compliance.  It is also the experience from small – to medium sized veterinary regulatory authorities that in 2013 there were almost no issues with applicants to work fully electronic in VNeeS.

Important milestones

| Milestone | By |
| --- | --- |
| Use of VNeeS for new MAA in CP / DCP | Q1 2016 |
| Use of VNeeS for all submissions in European procedures (CP, DCP and MRP) | Q1 2017 |

Guidance Notes, useful links and contacts

All information (direct or linked) will be made available under: http://esubmission.ema.europa.eu/tiges/vetesub.htm

Relevant guidance and documents will be updated / created (user guidance, Q&A, etc…) and made available. If you have any questions regarding VNeeS, please contact the EMA with your query: esubmission@ema.europa.eu

# Footnotes

https://www.anses.fr/en/content/vnees-checker

The commitment from applicant would be to add a validation report in the “add-info” folder according to the revised guideline on eSubmission version 2.3