European Medicines Regulatory Network
 eSubmission Roadmap

V1.0

Final adopted version

The draft final version 1.0 was adopted by EUTMB 1 October 2014 with some minor amendments (now included) and this version is now the final version for implementation.

Contents

1. Executive Summary	3

2. Purpose	3

3. Background	3

4. The eSubmission Vision	4

5. Approach	4

5.1. Current Situation	5

5.2. Objectives	7

5.3. Roadmap	8

5.4. Critical Success Factors	9

6. Document History	10

Executive Summary

The electronic Submission (eSubmission) Roadmap aims at establishing secure, consistent and efficient electronic submission processes for medicinal products for human and veterinary use across the European Medicines Regulatory Network (ERMN or “the Network”). It aims at defining the way the regulatory information on medicinal products is submitted by applicants electronically and received, validated, processed and distributed by regulatory authorities within the Network. It promotes open international standards and interoperable systems to support them. It should lead to increased efficiency through sustainable fully end to end electronic processing of information, meaning elimination of paper and physical electronic media, to enable and facilitate electronic collaborative processes and re-use of data as well as increased transparency and sharing of information within the Network throughout the medicinal product lifecycle.

The common agreed vision for the objectives on eSubmission outlined in this document underpins the decisions taken by the Network to implement the Roadmap.

The relevant components and milestones of the eSubmission Roadmap as well as the schedule are agreed by the Network, taking into account feedback from pharmaceutical industry associations.

The objectives of the Roadmap should be achieved as a result of coordinated development and implementation activities as defined in this document.

Implementation of the eSubmission Roadmap has to be supported by clear and appropriate communication with stakeholders at International, European and National level.

Purpose

The eSubmission Roadmap is a high level strategic plan for business and technology change, typically operating across multiple disciplines over several years. It is a tool to align the plans of target groups and help National Competent Authorities (NCAs) and pharmaceutical industry to prepare themselves to forthcoming changes. It clarifies objectives and activities to reach them. It sets a common timeline for development. It helps supporting resource provisions. It is thus an important communication tool which helps to find a common understanding and commitment. It is therefore addressed to decision makers at executive management level.

The eSubmission Roadmap is the strategic driver and reference that guides the alignment of priorities, resources and commitment put behind implementation for the achievement of the eSubmission objectives. It will be incorporated into the EU Telematics Strategy.

Background

Although electronic submission of applications within the Network has increased, the uptake of a standard electronic format has been slow.

In the human sector electronic submission of applications is widespread, but a non-standard electronic submission format including NeeS is still largely used as an alternative format for submission of applications for medicinal products for human use.

In the veterinary sector, a specific electronic submission format, VNeeS, has become the reference in the European Union for electronic submission of applications for medicinal products for veterinary use.

A number of initiatives have been undertaken to enable and improve the added value of eSubmission within the Network. For instance, EMA has required mandatory eCTD for applications of Centrally Authorised Products (CAP) for human use from 2010, the Network developed structured electronic Application Forms (eAFs) and HMA set up a Common European Submission Platform (CESP). These initiatives have been achieved with the support of the pharmaceutical industry.

The increase of regulatory requirements introduced by legislation has put the Network under strain and interoperability of systems has become the key for efficient use of data and resource. There was a need for the Network to establish a clear roadmap that would enable pharmaceutical industry and regulatory authorities to plan for the necessary investments and organisational changes.

In the current budgetary climate it is paramount for the Network to find ways to save human and financial resources to cope with the increasing regulatory workload and the electronic processes resulting from the implementation of the eSubmission Roadmap shall help the Network to work more efficiently.

The eSubmission Vision

In support of administrative, regulatory and scientific activities related to medicinal product regulatory applications the main objectives of the eSubmission Roadmap are:

- Consistent, efficient, effective and secured electronic handling (submission, reception, validation, processing and distribution) of regulatory information for all procedures throughout the life cycle of medicinal products (One process).

- Fully electronic processing without paper or any physical media.

- Implementation of a single electronic exchange message for submission of regulatory information for medicinal products, in line with international standards.

- One single entry point for submission of applications to all authorities.

- Identical regulatory information made available to all authorities.

Approach

The eSubmission Roadmap describes the current situation of eSubmission in the European Union and issues that need to be addressed. It identifies changes required and defines actions and deliverables with timelines to show progression from the current situation to the target situation in line with the eSubmission vision.

The scope of the eSubmission Roadmap covers electronic submission of regulatory information on medicinal products for human and veterinary use in all marketing authorisation procedures.

The EU Telematics Strategy of the Network has a broader scope and supports other regulatory activities involving electronic exchange of different types of regulatory information throughout the life cycle of medicinal products, e.g. Clinical Trials, Pharmacovigilance, Inspections, etc. It would align legislation, business needs and technical possibilities with available resources and provide open interfaces ensuring interoperability between centralised systems and national systems for data and documents with the aim to minimize total cost of ownership.

The long term objective of the Network is the implementation of a single electronic exchange message for submission of regulatory information for all medicinal products, in line with international standards. Specific approaches for medicinal products for human and veterinary use apply within the period covered by this first version of the roadmap.

The vision applies to all procedures: European (Centralised, Mutual Recognition and Decentralised procedures) and National procedures. In the short term, priority is given to mandatory implementation of single exchange messages for European procedures, one for human product dossiers and one for veterinary. In the longer term, the Network might consider mandatory extension to National procedures.

A pre-requisite for successful implementation of the eSubmission Roadmap is that all authorities within the Network adopt the same vision, direction and priorities.

The eSubmission Roadmap is part of the overall EU Telematics Strategy developed and agreed within the Network in the framework of the EU Telematics governance structure.

It is a key component for the management of transition as it is incrementally developed throughout the phases that cover organisation, processes, information technology and infrastructure.

Current Situation

This section provides high-level information on where we are, including identified issues.

| Area | Current situation | Issues |
| --- | --- | --- |
| Submission format | Centrally authorised products: eCTD (human) and VNees (veterinary) MRP/DCP: eCTD, NeeS (human) and VNees (veterinary) Other non-standard electronic formats | Various guidance, validation criteria and processes. Inconsistent life-cycle management Switch from one format to another |
| Submission media | CD/DVD vs. paper CD/DVD + paper (wet signed paper still required in some NCA) Electronic messages (documents attached to E-mail or through portals) | Different handling and means to give access to assessors. Different processes and infrastructure for archiving Preventing electronic only submission for all applications |
| Submission transfer mechanism | By courier (CD/DVD and paper) eSubmission through national portals using national specific registration modes and submission forms Eudralink eGateway/Web Client for CAP CESP | Multiple entry points Various reception processes |
| Content format | Mainly unstructured electronic format for content (PDF) Parallel templates of application forms for use by applicants (AF in Word and eAF in PDF) Dynamic eApplication Form does not make full use of controlled vocabularies and requires further structuring. Different data dictionaries across the Network | Low data availability for export into databases Different data quality approach Low data quality for export into databases Prevent data exchange between databases (European and National) |
| Content requirements | Specific national documents required in some countries. National regulatory activities in MRP/DCP relevant to only one NCA (translations in national language, MAH transfer, Sunset Clause, etc) | Prevent full harmonisation of the submission. Prevent efficient handling of submission lifecycle |
| Processes across the Network | Specific technical validation criteria (eCTD, NeeS, VNeeS) Validation of submissions by multiple NCAs Differences between technical validation reports Some NCA do not perform technical validation of electronic submissions CHMP/CVMP members for CAP and CMS for MRP/DCP receive electronic submissions before technical validation by EMA and RMS, respectively. | Unnecessary rejection of applications and additional exchanges, source of inefficiency. |

Objectives

This section defines the high-level objectives in priority areas in line with the eSubmission Vision.

| Area | Vision | Objectives |
| --- | --- | --- |
| Submission format | Single electronic exchange message for submission of regulatory information for medicinal products | Streamline life cycle management of submissions |
| Submission media | Fully electronic processing of submissions | Eliminate all physical media (paper, CD/DVD) and other electronic messaging systems Eliminate wet signed paper submitted with electronic submissions and minimize/eliminate the need of any kind of signatures |
| Submission transfer mechanism | One single entry point for secure electronic submission of applications to all authorities for downloading or for automatic transfer to the national systems. | Eliminate all physical media (paper, CD/DVD) Implement single electronic submission forms One single portal for all applications providing a shared service to create application forms online or to upload application data and supported, wherever possible, by controlled vocabularies and master data and considering the ISO message standards (IDMP and future RPS) achieved by a stepwise approach |
| Content requirements | Identical regulatory information available to all authorities | Agreed handling of eSubmission for national specific documents and regulatory activities. |
| Content format | Consistent electronic handling of regulatory information | Reduce data inconsistency by implementing full systematic use of controlled terminology Automate the extraction of structured information into databases |
| Processes across the Network | Consistent validation of eSubmissions Efficient and secure electronic handling of regulatory information | Common approach to technical validation Validation by EMA/RMS Implement common repository for remote access to dossiers for review and download dealing with all procedure types |

Roadmap

This section provides high-level information on how the eSubmissions vision will be implemented, including detailed actions and estimated timeframes for completion of these actions subject to availability of resources within the Network and other priorities of the EU Telematics strategy.

The roadmap does not include all activities needed to fulfil the long term vision, but covers relevant activities and timelines for the nearest period. Further details for each area, detailing the requirements that have to be fulfilled in order to use and accomplish the deliverables, will be discussed within the eSubmission CMB and communicated to the full network and the stakeholders in due time.

| Area | Objectives | Action | Deliverable | Timeframe |
| --- | --- | --- | --- | --- |
| Submission format (Human use) | Streamline the handling of submissions and life cycle management | Require single electronic format for applications of medicinal products for human use | eCTD only for New MAA’s* in DCP eCTD only for New MAA’s* in MRP eCTD only for all submissions in EU procedures | 2015 Q3 2017 Q1 2018 Q1 |
| Submission format (Veterinary use) | Streamline the handling of submissions and life cycle management | Require single electronic formats for applications of medicinal products for veterinary use | VNeeS only for New MAA’s* in DCP and CP VNeeS only for all submissions in EU procedures | 2016 Q1 2017 Q1 |
| Submission media and transfer mechanism | Eliminate all physical media and implement single submission form | Implement Single EMA-NCA eSubmission Portal | Single EU eSubmission portal for human and veterinary use. Stepwise approach: Step 1. One integrated portal (CESP and esub Gateway) with one single user registration Step 2. Fully integrated web portal (details to be defined in project plans drawn up by the eSub CMB under the EU Telematics governance) Use the Common Repository for transmission of all CP Submissions to the NCAs Implement PSUR Repository in line with the new PhV regulation Mandatory use of the PSUR Repository (for Industry and NCAs) | Human and vet: 2015 Q3 2018 Q1 2015 Q3 (human) T.B.D. (vet) 2015 Q1 (human) 2016 Q3 (depending of the outcome of an audit) |
| Content requirements | Identical content of eSubmission to the Network | Agreed handling of eSubmission for specific national documents and regulatory activities | Update eSubmission guidance together with relevant regulatory groups (CMDh, CMDv) | Human and vet: 2015 Q4 |
| Content format | Enable automated extraction of data into databases | Complete the technical restructuring of eAF | Step 1: Replace current AF template in word format published by the Commission with eAF for CP Step 2: Replace current AF template in word format published by the Commission with eAF for all procedures Step 3: Integration of eAF into the web portal | 2015 Q3 2016 Q1 2018 Q1 |

* Possibilities for exemptions concerning Repeat-use applications and/or Duplicate applications should be further clarified by the eSubmission CMB.

Critical Success Factors

Factors that would enable timely implementation of the roadmap

| Factor | Comments |
| --- | --- |
| Common understanding and agreement of National Competent Authorities and EMA to create consistent eSubmission architecture for the Network. | Consolidation of EMA and HMA EU Telematics development plans and programs in the framework of the EU Telematics governance structure. |
| Coordination between technical and regulatory work in order to find common solutions for eSubmission. | Interfaces between technical groups and regulatory groups, such as CMDh, CMDv, and NtAWG should ensure sharing of eSubmission objectives and adapt guidance to support technical and regulatory implementation consistently. |
| Agreement within the Network to deal with specific national documents and regulatory activities in eSubmission. | Alternative ways to link specific national documents and regulatory activities submitted electronically in order to handle the full life cycle management should be found. |
| Pharmaceutical industry awareness and readiness to implement the milestones within the given time frames. | The Network should broadly communicate on the roadmap at National, European and International level. |
| Implementation of standard terminology related to medicinal product information, e.g. active substances, pharmaceutical forms, routes of administration, MedID, etc. | International implementation of the maintenance process of ISO-IDMP standards for medicinal products for human use is underway. EUTCT database incorporates standard terminology relevant to the EU. The EUTCT maintenance process needs to be implemented across the Network before eSubmission can fully benefit from it. |
| Coordinated implementation of international exchange standards. | eCTD v4.0 is under development at HL7 and is being tested at ICH and in Europe for submission of regulatory information on medicinal products for human use. It is expected to become an ISO standard. The date of final adoption depends on the Standard Development Organisations processes (HL7, ISO) and ICH. This new version uses a technology that would allow implementation for medicinal products for veterinary use. It is important that the Network is continuously involved in the development. |

Document History

| Version | Date | Review |
| --- | --- | --- |
| 0.1 | November 2012 | TIGes, Industry associations feedback, TSG, HMA |
| 0.2 | March 2013 | TIGes, TSG |
| 0.3 | April 2013 | TIGes, TSG, HMA |
| 0.4 | May 2013 | TIGes |
| 0.5 | June 2013 | TIGes |
| 0.6 | June 2013 | TIGes, TIGes Vet |
| 0.7 | June 2013 | Distributed to TIGes members and published for consultation |
| 0.8 | May 2014 | HMA (for endorsement) Distributed for comments to the chairs of CMDh and CMDv and also to the former TIGes members. Referred to eSubmission CMB for further update |
| 1.0 draft | July 2014 | eSubmission CMB (draft for endorsement) Distributed to IT Directors Executive Committee (endorsed 24 July 2014) Distributed for information to the IT Directors, the chairs of CMDh and CMDv and to the former TIGes members and also published at the EMA/TIGes eSubmission webpage Distributed to the EUTMB (adopted 1 October 2014) |
| 1.0 final | November 2014 | Final update by eSubmission CMB in section 5.3 (the introduction and delivery of PSUR Repository) in line with EUTMB decision For distribution to HMA, IT Directors, CMDh, CMDv and industry associations and for publication on web sites within the network. |

Change Record

| Version | Timeline | Authors |
| --- | --- | --- |
| Up to version 0.8 | Up to June 2014 | Karin Gröndahl, Klaus Menges, Kevin Horan, Miguel Bley, Juha-Pekka Nenonen, Pieter Vankeerberghen, Arian Rahj, Olivier Simoen, Kristiina Puusaari (members/chairs within TIGes) |
| 1.0 draft | July 2014 | eSubmission CMB members |
| 1.0 final | November 2014 | Changes as proposed by the EUTMB and EMA Management implemented in the document by eSubmission CMB |

# Footnotes

EFPIA , EGA, AESGP, EuropaBio

Electronic Common Technical Document (eCTD) and electronic Application Form (eAF)

The International Conference on Harmonisation of Technical Requirements for Registration of Pharmaceuticals for Human Use (ICH) published its first final version of eCTD in October 2003, allowing for the electronic submission of the Common Technical Document (CTD) from applicants to regulatory authorities. The Network implemented the eCTD EU Module 1 in July 2004, enabling electronic submission of eCTD in Europe.

The Heads of Medicines Agencies (HMA) committed in 2005 to be ready to receive, handle and process eCTD by the end of 2009.

Non-eCTD electronic Submission (NeeS)

Veterinary Non-eCTD electronic Submission (VNeeS)